## Slide 1: Team Mahogany Weekly Status Report Week of 10/16/17 (1)
Team
  Elyse Cooper, Kevin Dorosh, Ryan Stocking, Richard Preston
This Week
  Met with Professor Lasser to touch base on new understanding of project
  Set up a meeting with Professor Panetta, the project sponsor, to clarify on some scope related issues
  Worked to finalize a system engineering presentation
Next Week Task List
  Develop a Script and Storyboard for the semester video
  Contemplate the risks associated with the project and document them
  Establish an understanding for the Project plan for the subsequent week
  Attend a meeting with the writing tutors to discuss project plan (contingent on previous task)

## Slide 2: Team Mahogany Weekly Status Report Week of 10/16/17 (2)
Long Term
  Develop timeline for the year
  Get proof-of-concept radiation and GPS circuit working
Critical Obstacles
  The project is being slowed by the shifting understanding that we have regarding the scope of our project and its true intended use case
Risks/Contingencies
  With different people pulling the project in different directions (stakeholders, advisor, and professor), we are at risk of our scope creeping beyond our capacity
  We need to more effectively document what our project is and what it is not