## Slide 1: Team Mahogany Weekly Status Report Week of 10/2/17 (1)
Team
  Elyse Cooper (EE), Kevin Dorosh (CS), Ryan Stocking (EE), Richard Preston (CompE)
This Week
  Scheduled Meeting with Mark Raila
  Planned standing meetings with Project Sponsor, Dr. Karen Panetta, for the rest of the semester:
  Talked to Victor - Grad Student involved in the project:
    Saw potential transmission circuit
    Taught how to set up drone
    Told we could use the drone any time with an email to TUPD
  Richard and Elyse witnessed drone operation using the 3DR UAV we’ll be operating and experimenting with for the project through Dr. Panetta’s lab
Next Week
  Meeting with Project Sponsor Dr. Karen Panetta
  Project System Engineering Diagram

## Slide 2: Team Mahogany Weekly Status Report Week of 10/2/17 (2)
Long Term
  Investigate relevant problem spaces and related challenges, and research both technical and nontechnical considerations for discussion
  More clearly define individual roles
  Develop timeline for the year
Critical Obstacles
  Setting up development environment for UI
  Developing an in-depth understanding of the problem and the current state of the project
  Specifically, getting documentation from Victor on his and Casey’s work
Risks/Contingencies
  With four group members, we are at risk of scheduling conflicts. To mitigate this, a communal calendar has been set up. We will try to keep this up-to-date throughout the semester