## Slide 1: Team Mahogany Weekly Status Report Week of 10/23/17 (1)
Team
  Elyse Cooper, Kevin Dorosh, Ryan Stocking, Richard Preston
This Week
  Met with Dean Panetta to work on our project plan and finalize what is expected in our UI as well as our scope for scanning an area and what altitude we’re flying at, etc.
  Met with writing tutors to discuss project plan and how to illustrate our project in a easily understood way
  Developed risk assessment and minimal contingency plans
Next Week Task List
  Meet with Marc Raila for video project with story boarding and script
  Finalize Project Plan and submit
  Drop in with Liz Settoducato
  Develop annotated bibliography and continue background research

## Slide 2: Team Mahogany Weekly Status Report Week of 10/15/17 (2)
Long Term
  Develop timeline for the year
  Get proof-of-concept radiation and GPS circuit working
Critical Obstacles
  The project is being slowed by the shifting understanding that we have regarding the scope of our project and its true intended use case. However, we think we’re narrowing our scope to making a modular system that can be used by first response teams on a number of transportation solutions
Risks/Contingencies
  With different people pulling the project in different directions (stakeholders, advisor, and professor), we are at risk of our scope creeping beyond our capacity
  We need to more effectively document what our project is and what it is not
  In addition, we need to look up the specs of the current pieces of technology being used in the circuit and establish their usability