## Slide 1: Team Mahogany Weekly Status Report Week of 10/9/17 (1)
Team
  Elyse Cooper (EE), Kevin Dorosh (CS), Ryan Stocking (EE), Richard Preston (CompE)
This Week
  Conducted stakeholder interview with Luke Harwath
    Gained critical perspective from active disaster response community member
  Drafted system engineering diagram
  Met with Dr. Panetta for status meeting #1
    Refocused project following stakeholder interview and feedback from advisor
  Presenting project proposal
Next Week
  Develop project plan, including discussion of timeline and task breakdown/distribution
  Contact Casey Corrado for info on miniaturized radiation sensing circuit per Dr. Panetta

## Slide 2: Team Mahogany Weekly Status Report Week of 10/9/17 (2)
Long Term
  Develop protocol for reporting radiation and GPS data
  Get proof-of-concept radiation and GPS circuit working
  Decide on direction for UI, and start investigating capability
Critical Obstacles
  Progress has been made, but the team is still struggling to unify behind a clear, singular vision for the project
Risks/Contingencies
  With different people pulling the project in different directions (stakeholder, advisor, and professor), we are at risk of scope creep
  If the project becomes to fragmented, we will need to communicate effectively to narrow our focus